SmartRPD Web Application

Feedback & Triage Report

Priority listing of tester/clinician feedback items, TSK-001 – TSK-028 — dev-deploy-shafik-2

# 1. Purpose

This report consolidates all feedback items raised during testing of the SmartRPD Web Application, assigns each a priority, and records a triage decision. It is the working backlog referenced by the UAT Report and the Traceability Document.

Carried over from shafik_nyunt_2_integration, re-verified against this branch: TSK-001 – TSK-013 statuses were re-checked directly against this branch's current code and are unchanged (OTP is still disabled via the same TEMP-OTP-DISABLED block, confirmed in Cybersecurity_Protocol_Document.docx §4.2). TSK-014 – TSK-021 (backlog) were re-checked individually -- most remain genuinely un-built, one (TSK-020) is partially addressed by newer work, noted inline below. TSK-022 – TSK-028 are new items for feature work that landed on this branch after the original report was written and were never triaged against any TSK number.

# 2. Priority Scale

| Priority | Definition | Handling |
| --- | --- | --- |
| P0 – Critical | Crash, data loss, or a defect blocking a core clinical workflow (e.g. file export). | Fix immediately; block release until resolved. |
| P1 – High | Defect or gap materially affecting design/viewer accuracy or export correctness. | Fix before the next UAT sign-off. |
| P2 – Medium | Usability or workflow improvement requested by clinical users. | Schedule into the next development cycle. |
| P3 – Low | Cosmetic or minor convenience item, or an item already resolved/confirmed not a defect. | Schedule opportunistically. |

# 3. New Items Since the Last Report (TSK-022 – TSK-028)

| Task ID | Module | Description | Type | Status | Evidence / Remark |
| --- | --- | --- | --- | --- | --- |
| TSK-022 | Authentication | Add password reset flow (forgot-password + signed-in change-password) with strength meter | Feature | Completed | df67de0 (2026-07-14), refactored into src/js/shared/passwordReset.js + changePassword.js in d38ff71 (2026-07-24). Covered by passwordReset.test.mjs (22 tests). Note: signed-in change-password reuses the email-key flow rather than verifying the current password -- see Cybersecurity_Protocol_Document.docx §4.4. |
| TSK-023 | Admin | Add machine ID management page with case ownership transfer | Feature | Completed | 9057f94 (2026-07-13). src/js/admin/adminMachineId.js. Server-authoritative is_admin check (Cybersecurity_Protocol_Document.docx §4.3). No dedicated automated test. |
| TSK-024 | Admin | Add user management page with admin controls and overview stats | Feature | Completed | 1f29e7a (2026-07-11). src/js/admin/adminUsers.js. No dedicated automated test. |
| TSK-025 | Help / Onboarding | Add AI-powered help assistant with contextual, page-aware support | Feature | Completed | d38ff71 (2026-07-24). src/js/shared/helpMatcher.js + helpTopics.js, local rules-based matcher (confirmed no external network calls, Cybersecurity_Protocol_Document.docx §6.4). Covered by helpBot.test.mjs (71 tests) -- but has no standing UAT-xx case; see Traceability_Document.docx. |
| TSK-026 | 3D Viewer / Jaw Preview | Add survey angle targeting with gesture controls and visual feedback (undercut surveying) | Feature | Completed | 117ecd9, 196426e, b1ab2b3 (2026-07-21 to 2026-07-23). No dedicated automated test; touches the same 3D viewer camera/control surface as the still-open TSK-007 -- worth an incidental re-check of TSK-007 next UAT round given how much camera/control code changed here. |
| TSK-027 | 2D Annotation | Add denture-base material selection (metal / full acrylic) and restrict components by material type | Feature | Completed | 16757f8 (2026-07-07). state.jawMaterial in src/js/2D/2DAnnotation.js. No dedicated automated test. |
| TSK-028 | Case Management | Add header search and stage-filter cards to the case list toolbar | Feature | Completed (partially addresses TSK-020) | 6e72c8e (2026-07-22). Search field hides on mobile rather than compressing to icons as TSK-020 originally specified -- re-verify against TSK-020's original mobile intent before closing that item outright. |

# 4. Backlog Items Re-Verified Against This Branch (TSK-014 – TSK-021)

TSK-014 / TSK-018 (Quick Text Box, Case Details & Create Case): no evidence found (searched for quick-text-related identifiers across src/js) -- still Open / Backlog.

TSK-015 (extra-STL upload icon): uploadExtraStl() already existed before this report; the specific ask (upload icon in the lower panel, file-type scoping) was not found addressed -- still Open, scope still ambiguous.

TSK-016 (reposition/hide dashboard): buildOverlay() in src/js/pages/dashboard.js is structurally unchanged -- still Open / Backlog.

TSK-017 (thumbnail layout): a pre-existing thumbnail/dashboard UI fix (fa35a41, 2026-06-23) predates this item being logged and was already accounted for when the item was still marked Open on 20 July -- still Open / Backlog, no newer evidence found.

TSK-019 (default high-quality render): the HD/SD toggle button exists (28b0c69, 2026-07-08) but no evidence of default-to-high-quality logic was found -- still Open, partially implemented as before.

TSK-020 (compress mobile search/filter): partially addressed by TSK-028 (§3) -- but via responsive hiding, not icon compression. Recommend re-verifying against the original ask before closing.

TSK-021 (mobile case-details layout): not independently re-verified against current code in this pass -- still Open / Backlog.

# 5. Full Priority Listing (TSK-001 – TSK-021, Unchanged from Prior Report)

| Priority | Task ID | Module | Description | Type | Status | Triage Decision |
| --- | --- | --- | --- | --- | --- | --- |
| P0 | TSK-009 | File Export | Investigate ‘Access violation’ crashes in module 3Shape_3DViewer.exe when opening exported STL assets | Bug | Completed | Closed – verified in UAT-11 |
| P0 | TSK-012 | 3D Viewer / Mobile app | Fix mobile application ‘Runtime Error: Array buffer allocation failed’ in STLLoader.decode / cordova.js layout loading pipeline | Bug | Completed | Closed – verified in UAT-12 |
| P1 | TSK-005 | 3D Viewer / Design Scene | Assign distinct custom colors for structural 3D file layers | Improvement | Completed | Closed – verified in UAT-07/UAT-08 |
| P1 | TSK-007 | 3D Viewer | Investigate and correct the floating/de-centered camera perspective bug (Intranet-only) | ? | Open | Needs investigation — reproduce specifically on the Intranet environment; see TSK-026 note above |
| P1 | TSK-010 | File Export | Provide choice or change default export format from .OFF to .STL | Improvement | Completed | Closed – verified in UAT-11 |
| P2 | TSK-004 | Case Management | Consolidate repetitive download/link action icons into a QR code generator | Improvement | Completed | Closed – verified in UAT-11 |
| P2 | TSK-013 | Authentication | Provide toggle config to remove OTP MFA for verified Dental Lab external accounts | Improvement | Deferred (KIV) | KIV – blocked pending IT security approval |
| P2 | TSK-014 | Case Management / Case Details | Add a Quick Text Box for clinical instructions | Feature | Open | Backlog – pair with TSK-018; not yet built (§4) |
| P2 | TSK-015 | Case Management / Case Details | Add file uploading icon in the lower panel | UI/Feature | Open | Needs scoping (§4) |
| P2 | TSK-018 | Case Management / Create Case | Quick text for clinical users | Feature | Open | Backlog – pair with TSK-014; not yet built (§4) |
| P2 | TSK-019 | 2D Annotation / Preview 3D | Default to high quality view; add slow-connection preview toggle | Optimization / Feature | Open | Backlog – button exists, default logic missing (§4) |
| P2 | TSK-020 | Mobile Responsive UI (Case Management) | Compress top search/filter control area for mobile view | Mobile UI | Open | Partially addressed by TSK-028 — re-verify (§4) |
| P2 | TSK-021 | Mobile Responsive UI (Case Details) | Adjust mobile case layout & controls | Mobile UI | Open | Backlog, pair with TSK-020 (§4) |
| P3 | TSK-001 | Authentication | Fix “Remember me” function on login page | Feature | Completed | Closed – verified in UAT-01 |
| P3 | TSK-002 | Case Management | Allow direct inline editing of the “Due Date” field | Feature | Completed | Closed – verified in UAT-02 |
| P3 | TSK-003 | Case Management | Implement traffic-light color coding for due dates | Feature | Completed | Closed – pre-existing, verified in UAT-02 |
| P3 | TSK-006 | 2D Annotation | Fix bug where deleted instruction screenshots reappear | Not a Bug | Completed | Closed – Not-a-Bug, verified in UAT-06 |
| P3 | TSK-008 | 3D Viewer | Add two additional preset diagonal angle shortcuts to the compass widget | ? | Open | Backlog – nice-to-have viewer shortcut |
| P3 | TSK-011 | 2D Annotation | Allow dragging comment/annotation text boxes anywhere on screen | Improvement | Completed | Closed – verified in UAT-06 |
| P3 | TSK-016 | Case Management / Case Details | Remove dashboard or shift it to a side corner | UI/Improvement | Open | Backlog (§4) |
| P3 | TSK-017 | Case Management / Case Details | Change layout for thumbnail picture | UI/Layout | Open | Backlog (§4) |

# 6. Summary

Completed and verified (prior round): TSK-001, TSK-002, TSK-003, TSK-004, TSK-005, TSK-006 (Not-a-Bug), TSK-009, TSK-010, TSK-011, TSK-012.

Completed (new this round, §3): TSK-022, TSK-023, TSK-024, TSK-025, TSK-026, TSK-027, TSK-028.

Open engineering items: TSK-007 (needs Intranet-specific reproduction; TSK-026's camera-adjacent work makes it worth re-checking), TSK-008 (not yet implemented).

Deferred/KIV: TSK-013, blocked on IT security approval.

Backlog (not yet built, or only partially addressed): TSK-014, TSK-015, TSK-016, TSK-017, TSK-018, TSK-019, TSK-020 (partial via TSK-028), TSK-021.

# 7. Document Control

| Field | Value |
| --- | --- |
| Document Type | Feedback & Triage Report |
| Application | SmartRPD Web Application |
| Environment | dev-deploy-shafik-2 |
| Last Updated | 24 July 2026 |
| Prepared By | Shafik Hakim Bin Abdul Wahid, Nyunt Sin Htet |
| Total Items | 28 (17 Completed, 1 Not-a-Bug/Closed, 2 Open engineering, 1 Deferred/KIV, 7 Backlog) |