SmartRPD

Web Application Report

Dental Case Management, 2D RPD Annotation, and 3D Viewer Documentation

Figure 1. Application flow: dental case management system

Document: SmartRPD Web Application Report

Prepared for: SmartRPD / NDCS project documentation and handover

Source basis: User-provided documentation text, repository status notes, project status report references, and integration changelog references

Date: 30 June 2026

# Table of Contents

1. Executive Summary

2. Project Overview and Scope

3. Application Structure

4. Main User Workflows

5. Feature Status and Release Readiness

6. 2D Annotation and RPD Design

7. 3D Viewer Architecture

8. API, Data, and Reliability

9. Testing and UAT Protocol

10. Deployment, DevOps, and Environment

11. Security and Data Privacy

12. Known Issues, Risks, and Stabilisation Backlog

13. Handover and Maintenance Runbook

Appendix A. API Catalogue

Appendix B. Data Dictionary Summary

Appendix C. Commit Summary

# 1. Executive Summary

This report documents the SmartRPD Web Application, a browser-based multi-page application supporting removable partial denture case management, 2D RPD annotation, clinical information capture, collaboration, and 3D jaw/design review. The report has been prepared from the supplied documentation text and reorganised into a formal handover-ready structure.

Current status summary The application has implemented evidence for the core workflows: login, case list management, case creation, 2D annotation, 3D viewer rendering, chat, notifications, version history, build, and automated tests. The latest recorded automated test execution on 30 June 2026 passed 20 test suites and 98 tests. Formal UAT evidence, production deployment validation, and final reviewer sign-off remain pending.

Business purpose: reduce manual effort in dental case handling by centralising case records, uploads, annotations, 3D review, notes, and downloads in one web workflow.

Technical focus: static frontend pages bundled with Webpack/Vite, REST API integration, Three.js 3D rendering, 2D jaw-structure persistence, and shared collaboration UI.

Release posture: implementation is largely complete for listed features, but formal UAT and production smoke-test evidence must be attached before final release sign-off.

# 2. Project Overview and Scope

SmartRPD is designed as a dental case management and review system. It supports login, case dashboard operations, creation of new dental cases, 2D design annotation, 3D mesh review, chat/notes, notifications, version history, and export/download outputs where backend records exist.

| Area | Scope |
| --- | --- |
| Case management | Browse, search, sort, filter, create, rename, duplicate, delete, download, and share cases. |
| 2D RPD design | Place and edit RPD components such as rests, clasps, bars, meshes, plates, minor connectors, and major connectors. |
| Clinical information | Capture and persist tooth-level clinical conditions and case notes. |
| 3D review | Render jaw meshes, surface meshes, design polylines, artificial teeth, undercut/occlusion heatmaps, and visibility/camera controls. |
| Collaboration | Case chat, notes, image messages, notifications, and version history. |
| Outputs | Download STL/OFF, 2D images, reports, and viewer links where backend records are available. |

# 3. Application Structure

| Page or Area | Primary Files | Purpose |
| --- | --- | --- |
| Login | index.html; src/js/login.js; src/js/authGuard.js | Authentication entry point, OTP, session restore, and guarded navigation. |
| Case List | src/pages/case_list.html; src/js/caseManagement.js | Browse, sort, manage, duplicate, rename, delete, open, download, and share cases. |
| Case Creation | src/js/createCase.js; css/createCase.css | Create cases, upload STL/reference files, assign users, and send invitations. |
| 2D Annotation | src/pages/2DAnnotation.html; src/js/2D/* | Design RPD components on upper/lower jaw diagrams, manage clinical information, and save structured jaw data. |
| 3D Viewer | src/pages/ThreeDViewer.html; src/index.js; src/newControls.js | Render jaw meshes, design overlays, artificial teeth, heatmaps, and review controls in Three.js. |
| Shared Shell | src/js/appSidebar.js; src/js/viewerShell.js; src/js/chat.js; src/js/notifications.js | Shared navigation, footer, chat, version history, notifications, and status UI. |

# 4. Main User Workflows

The application flow begins at authentication, moves into the case dashboard, then branches into case creation, 2D annotation, and 3D review. OTP verification is treated as compulsory in this report, reflecting the latest user correction.

Login: user opens the login page, restores an existing session or enters credentials, completes compulsory OTP verification, then reaches the Case List dashboard.

Case List: user searches, sorts, filters, opens existing cases, creates new cases, duplicates/renames/deletes cases, downloads files, exports viewer links, or opens notifications/version history.

Create Case: user enters case details, uploads upper/lower STL and reference images, assigns users/roles, creates the case, uploads raw/renderable STL records, saves thumbnails/history, then returns to Case List or opens 2D Annotation.

2D Annotation: user loads case detail, clinical information, notes, and jaw-structure data; selects RPD components; places/edits design elements; saves jaw structure; generates thumbnails/report data; and opens 3D preview or full 3D Viewer.

3D Viewer: user establishes API session, loads metadata and meshes, reviews jaw and overlay data with camera/visibility controls, collaborates through chat/notes, then returns to 2D Annotation or Case List.

## 4.1 Application Flowchart

Figure 2. 9:16 application flow diagram with compulsory OTP verification.

# 5. Feature Status and Release Readiness

| Feature Area | Current Status | Evidence / Assessment |
| --- | --- | --- |
| Login and authentication guard | Implemented and integrated | Login/authentication tests pass; OTP restore and login fixes are present. |
| Case list and case management | Implemented and integrated | Sorting, case creation, and case-management code are present. |
| Case creation and uploads | Implemented and integrated | Upload endpoints and dashboard/create-case upload interfaces are present. |
| 2D annotation workspace | Implemented and integrated | 2D modules handle catalog, placement, rendering, jaw structure, and save flow. |
| Clinical information | Implemented and integrated | Clinical information assets and codec test coverage are present. |
| 3D jaw and design rendering | Implemented and integrated | Three.js viewer, OFF/STL loaders, polyline overlays, and artificial-teeth modules are present. |
| Responsive 3D viewer | Implemented; awaiting formal acceptance | Desktop/tablet/mobile layout updates are present; formal UAT not yet recorded. |
| Chat, notifications, version history | Implemented and integrated | Chat tests pass; notification and version-history modules are integrated. |
| Build and automated tests | Passed in latest local run | 30 June 2026 run: 20 test suites and 98 tests passed. |

| Release Gate | Status | Assessment |
| --- | --- | --- |
| Requirements approval | Not verified | No feature-level approval evidence was found. |
| Specification/design approval | Not verified | Implementation exists, but formal design sign-off was not found. |
| Implementation | Complete for listed features | Main application features are implemented in the integration branch. |
| Development verification | Passed latest local automated run | Jest run recorded 20/20 suites and 98/98 tests passed. |
| Integration | In progress | Features are integrated; stabilisation and acceptance evidence still needed. |
| UAT | Not verified | Formal desktop, tablet, Android, and iOS UAT sign-off not yet embedded. |
| Production | Not verified | Production build/deployment validation and smoke test evidence remain to be recorded. |

# 6. 2D Annotation and RPD Design

The 2D annotation workspace is implemented through src/pages/2DAnnotation.html and modules under src/js/2D/. It provides upper/lower jaw display, component catalog tabs, tooth-level placement, undo/redo history, save/back handling, clinical information panels, case notes, noticeboard content, chat access, and linked 3D preview.

| Module Type | Files / Examples | Role |
| --- | --- | --- |
| Component modules | components.rest.js; components.clasp.js; components.bar.js; components.mesh.js; components.plate.js; components.minor.js; components.major.js | Encode placement behaviour for RPD design components. |
| Persistence modules | jawStructCodec.js; jawStructApply.js; jawStructApi.js; jawStructCodes.js | Encode, decode, apply, and persist structured jaw data. |
| Visual/interaction modules | annotationCatalog.js; annotationPlacement.js; annotationRender.js; annotationTeethModel.js; annotationVisuals.js | Manage selectable catalogs, placement interactions, rendering, tooth modelling, and visuals. |

# 7. 3D Viewer Architecture

The 3D viewer uses Three.js and an orthographic camera. It renders anatomical jaw meshes, surface/design meshes, polyline overlays, artificial-teeth overlays, lights, camera controls, and shared viewer shell UI.

| Layer / File | Main Responsibility |
| --- | --- |
| parentObject | Hosts upper/lower jaw mesh objects and loaded STL/OFF mesh variants. |
| polylineOverlayGroup | Hosts upper/lower RPD component polyline tube geometry and edit handles. |
| artificial-tooth-overlay-group | Hosts upper/lower artificial-tooth meshes and guideline references. |
| src/newControls.js | Controls object visibility, opacity, wireframe, undercut/occlusion, camera presets, and review actions. |
| src/viewerShell.js | Provides viewer footer, navigation drawer, chat entry, and right-panel toggle. |
| src/OFFLoader.js / src/STLMeshLoader.js | Parse geometry payloads and support fallback between OFF and STL formats. |

Jaw/surface meshes load from /parameterisation/mesh/getall, /surface/getall, and /stl/get.

Polylines load from /polylines/getall, are normalised, rendered as tube geometry, and exposed through per-component visibility controls.

Polyline coordinate-space handling detects jaw-local versus scene-world data to prevent double transformation.

Artificial teeth are decoded separately into upper/lower tooth craft data; geometry source and placement source must match.

Guidelines such as buccal and gingival curves are visual references only and do not snap, constrain, scale, or orient teeth.

# 8. API, Data, and Reliability

REST API calls are used for authentication, case data, uploads, mesh retrieval, design overlays, chat, notifications, thumbnails, reports, and downloads. src/ApiClient.js centralises base REST calls, session login, progress tracking, and fallback JSON parsing for the 3D viewer.

Loading strategy The 3D viewer prioritises early interaction: establish session, fetch case metadata/thumbnails, start jaw and surface requests in parallel, render the base jaw mesh, then load polylines and artificial teeth in the background. Chat loading is decoupled so chat failures do not block the 3D scene.

| Reliability Area | Current Behaviour / Mitigation |
| --- | --- |
| Streaming progress | Uses Content-Length when available to show download percentage and speed. |
| Missing Content-Length | Falls back to response.json() instead of aborting when proxy/API omits Content-Length. |
| Large payloads | Known pressure from mesh/surface responses around 16 MB to 30 MB; progressive loading and parallel mesh requests reduce perceived blocking. |
| Static assets | Nginx gzip compression and long-lived cache headers are configured. |
| Diagnostics | Verbose logs are reduced for normal use; timing diagnostics remain available internally. |

# 9. Testing and UAT Protocol

## 9.1 Automated Testing

The latest automated test command recorded in the supplied documentation was npm.cmd test -- --runInBand on 30 June 2026. Result: PASS. Jest reported 20 test suites passed, 98 tests passed, 0 snapshots, and no failing automated tests.

| Coverage Area | Examples Confirmed by Test Files |
| --- | --- |
| Authentication | Auth guard, login, OTP flow, session restoration. |
| Collaboration | Chat, notes, image/message flows. |
| Case workflows | Create-case workflow, dashboard/case sorting, endpoint configuration, thumbnail save/update. |
| 3D viewer helpers | STL load handling, orbit controls, sidebar toggling, crypt helpers, concurrency mapping. |
| 2D/clinical data | Clinical-info codec, jaw-structure round-trip, major-connector switching, lower lingual plate behaviour, clasp exclusivity. |

## 9.2 UAT Protocol

| UAT ID | Workflow | Pass Criteria |
| --- | --- | --- |
| UAT-01 | Login | User completes valid sign-in and compulsory OTP/session restoration where applicable. |
| UAT-02 | Case List | Search/sort/filter, open, rename/duplicate/delete disposable case, and verify status/notifications. |
| UAT-03 | Create Case | Create disposable case, upload STL/reference image, assign user/role, and verify it appears in Case List. |
| UAT-04 | 2D Annotation | Place/edit/remove RPD components, use undo/redo, enter clinical information, save and reload successfully. |
| UAT-05 | 3D Viewer | Jaw meshes render, overlays load where data exists, layer controls/camera/undercut/occlusion modes work. |
| UAT-06 | Collaboration | Chat/notes, notifications, and version-history entry points are usable. |
| UAT-07 | Export/Download | Available STL/OFF/2D/report files download without browser errors. |
| UAT-08 | Responsive Acceptance | Core navigation, 2D annotation, and 3D viewer review work on mobile with screenshots captured. |

UAT report status Formal UAT execution date, reviewer, device/browser details, screenshots, issue log, and acceptance/sign-off fields remain pending. The report should be updated after a formal desktop and mobile UAT session.

# 10. Deployment, DevOps, and Environment

| Item | Documentation Summary |
| --- | --- |
| Build command | npm run build executes npx webpack --mode production and outputs dist/bundle.js from src/index.js. |
| Test command | npm.cmd test -- --runInBand on Windows PowerShell if npm.ps1 is blocked; npm test where shell scripts are allowed. |
| Development server | npm run dev starts Vite on port 8089; vite.config.mjs sets Cache-Control: no-store during development. |
| Jenkins pipeline | Install dependencies, fix Webpack permission, production build, clean old deployment, copy static files to /var/www/html. |
| Docker/Nginx | Dockerfile uses nginx:alpine, copies static assets and nginx.conf, exposes port 80, and serves the app. |
| External API host | Frontend calls https://live.api.smartrpdai.com/api/smartrpd. |
| Environment variables | webpack.config.js loads .env and injects process.env into the browser bundle; injected values must be treated as public. |

# 11. Security and Data Privacy

| Area | Current Protocol / Constraint |
| --- | --- |
| Authentication | Users authenticate through backend login and OTP/session flow; page guards check browser-stored login state. |
| Transport security | API calls target HTTPS SmartRPD API host; production pages should also be served over HTTPS. |
| Session storage | Logged-in user/session data is stored in localStorage/sessionStorage; users should log out on shared machines. |
| Credential warning | Browser-delivered config includes machine/service identifiers and fallback credentials; these are visible in DevTools and must not be treated as secrets. |
| Recommended mitigation | Move service authentication and token exchange server-side through an API proxy/backend session endpoint, rotate exposed fallback credentials, and remove hard-coded passwords from browser-delivered code. |
| Data privacy | Case identifiers, jaw meshes, STL/OFF geometry, clinical information, thumbnails, chat notes, and reference images should be treated as sensitive clinical project data. |
| Data masking | UAT and documentation screenshots should mask patient names, case IDs, emails, usernames, and clinical notes before external sharing. |

# 12. Known Issues, Risks, and Stabilisation Backlog

| Backlog / Constraint | Impact | Recommended Action |
| --- | --- | --- |
| Formal UAT evidence pending | Release acceptance cannot be fully verified. | Run desktop/mobile UAT and insert screenshots, issue log, and sign-off. |
| Hard-coded browser-delivered service identifiers/fallback credentials | Security hardening risk. | Move secrets server-side and use scoped, short-lived backend tokens. |
| Large mesh/surface payloads | Viewer startup may be slow on weak networks/devices. | Review backend compression, binary payloads, splitting endpoints, cache validation, and incremental loading. |
| Webpack bundle-size warnings | Long-term performance and maintainability concern. | Review code splitting and dependency footprint. |
| Long-lived JS/CSS cache headers without hashed filenames | Users may see stale files after deployment. | Use versioned/hashed asset names or issue clear cache instructions. |
| CDN dependencies | Restricted networks or CDN outages may affect UI rendering. | Pin versions and consider self-hosting key assets. |
| Local-only guest/case note data | Data may not follow users across devices or after browser cleanup. | Clarify persistence expectations and migrate critical local-only data to backend if required. |

# 13. Handover and Maintenance Runbook

## 13.1 Three-Step Getting Started Guide

Clone/open the repository and install dependencies with npm install.

Start the local development server with npm run dev.

Open http://localhost:8089/index.html in Chrome/Edge, log in, then navigate to the case list, 2D annotation page, or 3D viewer using a valid test case.

## 13.2 Operational Checks

Regularly verify login, case list load, 2D annotation load/save, 3D viewer mesh render, chat/notifications, and download flow against a non-production test case.

Before release, run npm.cmd test -- --runInBand, run npm run build, review console output, open the built app, and smoke-test login, case list, 2D annotation, and 3D viewer.

For deployment, build the app, copy static assets or rebuild the Docker image, reload Nginx if needed, then verify /index.html, /src/pages/case_list.html, and /src/pages/ThreeDViewer.html.

For rollback, restore the previous static deployment directory, previous Docker image, or previous known-good commit build, then clear caches where needed.

## 13.3 Monitoring and Restore

| Operational Area | Runbook Note |
| --- | --- |
| Frontend monitoring | Use browser DevTools Console and Network tabs for JS errors, failed API requests, CORS issues, missing static assets, failed mesh downloads, and failed saves. |
| Server monitoring | Check Docker/Nginx logs, Jenkins console output, and static host deployment logs. |
| API monitoring | Backend/API logs are source of truth for auth failures, database write failures, mesh/STL endpoint errors, and report/download generation errors. |
| Backup | Frontend is backed up through Git; built static artifacts can be regenerated from source. |
| Restore | Redeploy last known-good commit/build or Docker image; backend data restore is owned by backend/database operations. |

# Appendix A. API Catalogue

| API Area | Endpoints |
| --- | --- |
| Authentication | POST /user/login; POST /otp; POST /otp/verify |
| Case list/details | POST /case/user/findall/get; POST /case/get/:id; POST /case; PUT /case/:id; POST /case/delete/:id; POST /case/duplicate; POST /case/rename/:id |
| Roles/invitations/alerts | POST /role; POST /role/all/get; POST /role/delete; POST /alerts; POST /alerts/getallbytouser; POST /alerts/setreadstatus; POST /user/checkifusernameexists/get |
| Case metadata/history | POST /additionalcasedetails/getall; POST /additionalcasedetails; POST /casehistory; POST /casehistory/getall |
| Jaw/surface/STL data | POST /parameterisation/mesh/getall; POST /surface/getall; POST /stl/get; POST /stl/raw/get; POST /stl/get/:type; POST /stl/raw; POST /stl; POST /stlclosed/ |
| Extra STL slots | POST /stl/slot/get; POST /stl/slot/; POST /stl/slot/delete |
| Images/noticeboard | POST /thumbnails; POST /thumbnails/get; POST /noticeboard/editedview/get; POST /noticeboard/editedview |
| Design overlays/analysis | POST /polylines/getall; POST /undercutheatmap/get |
| Chat/email | POST /notes/get/:caseId; POST /notes/create; POST /mailinglist/add; POST /sendEmail; POST /sendCustomEmail |

# Appendix B. Data Dictionary Summary

| Field | Type | Key Role |
| --- | --- | --- |
| User.uuid | String | Unique user identifier used in API envelopes. |
| Case.id / caseIntID | Integer | Primary backend case identifier and common foreign-key target. |
| Role.uuid / caseIntID | String / Integer | Connects users to cases and permissions. |
| AdditionalCaseDetails.due_date | Integer | Unix seconds timestamp for required/due date. |
| JawStruct.data | Base64 String | Encoded jaw-structure text for upper/lower jaw design data. |
| ClinicalInfo.data | Base64 String | .NET BinaryFormatter envelope containing JSON clinical rows. |
| STL.data | Base64 String or file payload | STL/OFF geometry data. |
| Polyline.points/data | Array/Object/Base64 String | 3D coordinate data rendered as tube geometry and handles. |
| Note.message / image_data | String / Base64 String | Case-linked chat text and optional image attachment. |
| Common API envelope | Object | machine_id, uuid, and caseIntID are commonly sent before case-specific payload. |

# Appendix C. Commit Summary

| Commit | Date | Author | Summary |
| --- | --- | --- | --- |
| 7fa34f7 | 2026-06-29 | Shafik Hakim Bin Abdul Wahid | Documentation First Draft |
| c72d41f | 2026-06-29 | pingpong | Add data to exported jawstruc.txt; desktop style match; add minor connector to cross_mesh |
| be39e00 | 2026-06-29 | pingpong | Hide continue as guest |
| b962126 | 2026-06-26 | pingpong | Add login path from 3D viewer to 2D noticeboard and move case note location |
| 51cce64 | 2026-06-25 | pingpong | Add feedback link and combine files |
| 4cffcb3 | 2026-06-24 | pingpong | Change due-date logic and fix tablet landscape UI |
| ff97930 | 2026-06-24 | pingpong | Add case note in mobile UI and fix iPad UI bug |
| 93a2c37 | 2026-06-23 | Shafik Hakim Bin Abdul Wahid | Mobile layout compact fit and vertices zoom changes |
| 514ead3 | 2026-06-23 | Shafik Hakim Bin Abdul Wahid | Fix lock button visibility issue in 3D viewer |
| 94e5874 | 2026-06-22 | Shafik Hakim Bin Abdul Wahid | 3D Viewer UX changes |
| f15088a | 2026-06-22 | pingpong | OTP restore |
| b66793d | 2026-06-19 | Shafik Hakim Bin Abdul Wahid | Merge shafik_nyunt/integration into nyunt/integration |

Report completion note This report is based on the supplied documentation text. Items marked pending or not verified should remain unchanged until formal UAT, deployment evidence, or reviewer sign-off is added.