SmartRPD Web Application

Traceability Document (Rough Draft)

Task -> Module -> UAT Case -> Repository / Commit Evidence -> Status

| Document Type | Traceability Document (rough draft) |
| --- | --- |
| Application | SmartRPD Web Application |
| Environment Under Test | nyunt/dev-deploy (source) -> auto-deployed to nyunt/dev-W7.1 (GitHub Pages, live) |
| Live URL | https://faid123.github.io/.tmp-test-web/ |
| Last Updated | 20 July 2026 |
| Prepared By | Shafik Hakim Bin Abdul Wahid, Nyunt Sin Htet |
| Related Document | SmartRPD_Documentation.docx, section 12 (UAT Report) |
| Basis | Feedback & Triage Report (TSK-001 – TSK-021) cross-referenced against SmartRPD_Documentation.docx §4 and §12.2, and Full_Commit_History.txt |

# 1. Purpose and Caveats

This is a rough-draft traceability matrix linking each feedback item (TSK-001 – TSK-021) to the module it affects, the standing UAT test case that exercises it, and the repository/commit evidence supporting its status. It was assembled by cross-referencing the Feedback & Triage Report against the existing technical documentation (§4 Implemented Feature Status, §12.2 Test Cases) and by keyword-searching the full commit history (Full_Commit_History.txt).

Confidence levels are marked explicitly:

Confirmed by commit message — the commit subject/body directly and unambiguously describes the fix.

Probable — the item falls within a batch commit covering multiple TSK items (e.g. 5f11589), or within a family of related commits, and should be confirmed by the implementing developer before this document is treated as audit-grade.

Not yet implemented / No code evidence — expected for Open, Deferred and Backlog items; listed for completeness.

This document should be treated as a working draft, not a final audit trail, until the “Probable” rows are confirmed against the actual diffs by the developers who made them.

# 2. Traceability Matrix

| Task ID | Module | Linked UAT Case | Repo Evidence | Commit Evidence | Confidence | Status |
| --- | --- | --- | --- | --- | --- | --- |
| TSK-001 | Authentication | UAT-01 Login & Authentication | login.js, authGuard.js (login.test.mjs) | 5f11589 “updated the user feedback…” (2026-07-03, batch commit covering several TSK items) | Probable – batch commit, confirm exact diff with developer | Verified in UAT-01 |
| TSK-002 | Case Management | UAT-02 Case List | caseManagement.js (inline status/date editing) | 5f11589 (2026-07-03, “add editor icon beside due date”); cdc5a7a (2026-06-22, caseNote due-date endpoint); 4cffcb3 (2026-06-24, due-date comparison logic) | Confirmed by commit message | Verified in UAT-02 |
| TSK-003 | Case Management | UAT-02 Case List | caseManagement.js (due-date colour indicator) | be9df47 (2026-06-24, “update color indicator bar at the case list base on the due date”) | Confirmed by commit message | Verified in UAT-02 (pre-existing) |
| TSK-004 | Case Management | UAT-11 Download / Export / Share | caseManagement.js — showThreeDViewerQr() | 6e2c14b (2026-07-04, “Add QR, stl download problem… add QR generated function”) | Confirmed by commit message | Verified in UAT-11 |
| TSK-005 | 3D Viewer / Design Scene | UAT-07 Embedded 3D Preview, UAT-08 3D Viewer | 3D scene-layer modules (SmartRPD_Documentation.docx §6.1 Scene Layers) | 5f11589 (2026-07-03, “other 3D file can show 4 slot and their respective name and color”) | Confirmed by commit message | Verified in UAT-07/UAT-08 |
| TSK-006 | 2D Annotation | UAT-06 2D Annotation | instructionEditor.js | 5f11589 (2026-07-03, “remove delete btn from instruction editor”) | Confirmed by commit message | Closed – Not a Bug, verified in UAT-06 |
| TSK-007 | 3D Viewer | UAT-08 3D Viewer | 3D viewer camera/orbit controls (orbitControl.js) | No fix commit identified | Not yet implemented | Open – needs Intranet-specific reproduction |
| TSK-008 | 3D Viewer | UAT-08 3D Viewer | 3D viewport compass/orientation widget | No fix commit identified | Not yet implemented | Open |
| TSK-009 | File Export | UAT-11 Download / Export / Share | STL export / 2D design page download path | eb69572 (2026-06-19, “STL File Loading Error”); dd3d3ab (2026-06-06, /stl/get accepts STL and OFF); 87d2055 (2026-07-02, decimated display mesh path for STL/OFF) | Probable – family of STL-related fixes, exact closing commit not individually named | Verified in UAT-11 |
| TSK-010 | File Export | UAT-11 Download / Export / Share | downloadCaseFiles() | 6e2c14b (2026-07-04, “change format from off to stl and export”) | Confirmed by commit message | Verified in UAT-11 |
| TSK-011 | 2D Annotation | UAT-06 2D Annotation | annotationPlacement.js | 5f11589 (2026-07-03, “make the text field can move freely”) | Confirmed by commit message | Verified in UAT-06 |
| TSK-012 | 3D Viewer / Mobile app | UAT-12 Responsive (mobile), UAT-11 | STLLoader.decode / cordova.js mobile pipeline (mobile app shell — verify if this lives in this repo or a separate mobile-app repo) | Same fix family as TSK-009 per remark: eb69572, dd3d3ab, 87d2055 | Probable – inherited from TSK-009 fix family; mobile-app repo location unconfirmed | Verified in UAT-12 |
| TSK-013 | Authentication | UAT-01 Login & Authentication | authGuard.js / OTP flow | 362c4f5 (2026-07-03, “temp disable the OTP”); f15088a (2026-06-22, “OTP restore”) — context only, not a fix for TSK-013 | No code evidence — intentionally deferred | Deferred (KIV), pending IT security approval |
| TSK-014 | Case Management / Case Details | Extension of UAT-06 2D Annotation / clinical info | clinicalInfo.js (existing clinical-info capture) | Not yet implemented | N/A | Backlog — new UAT-06 sub-case needed once built |
| TSK-015 | Case Management / Case Details | Extension of UAT-09 Add STL Files | uploadExtraStl() (existing extra-STL upload path) | Not yet implemented | N/A | Backlog — scope ambiguous (file types/flow), new UAT case needed |
| TSK-016 | Case Management / Case Details | Extension of UAT-04 Dashboard | Dashboard overlay (buildOverlay()) | Not yet implemented | N/A | Backlog — new UAT-04 sub-case needed once built |
| TSK-017 | Case Management / Case Details | Extension of UAT-02 Case List | Case list thumbnail rendering | Not yet implemented | N/A | Backlog — new UAT-02 sub-case needed once built |
| TSK-018 | Case Management / Create Case | Extension of UAT-03 Case Creation | createCase.js | Not yet implemented | N/A | Backlog — new UAT-03 sub-case needed once built; pairs with TSK-014 |
| TSK-019 | 2D Annotation / Preview 3D | Extension of UAT-07 Embedded 3D Preview | switchMeshQuality() (existing HD/SD toggle) | Button exists per remark; default-render logic not yet implemented | N/A | Backlog — partially implemented, new UAT-07 sub-case needed |
| TSK-020 | Mobile Responsive UI (Case Management) | Extension of UAT-12 Responsive | Case list header/filter controls | Not yet implemented | N/A | Backlog — new UAT-12 sub-case needed once built; pairs with TSK-021 |
| TSK-021 | Mobile Responsive UI (Case Details) | Extension of UAT-12 Responsive | Case Details mobile layout (Quick Text Box, upload icons, Case Owner indicators) | Not yet implemented | N/A | Backlog — new UAT-12 sub-case needed once built; pairs with TSK-020 |

# 3. Coverage Gaps Identified

UAT-08 (3D Viewer) currently has no sub-case that distinguishes Intranet vs. Internet-facing camera behaviour — needed to properly close TSK-007.

TSK-012's evidence trail assumes the mobile app's STLLoader.decode/cordova.js pipeline is fixed by the same commits as TSK-009 in this repository; if the mobile app ships from a separate repository, that repository's own commit history should be checked and cited here instead.

Eight backlog items (TSK-014, TSK-015, TSK-016, TSK-017, TSK-018, TSK-019, TSK-020, TSK-021) have no corresponding UAT-xx case yet, because none of them are built. Each will need a new or extended test case added to SmartRPD_Documentation.docx §12.2 once implemented, per the UAT Protocol SOP §6.

TSK-015's scope is not yet finalised (file type and upload flow both marked as open questions in the source feedback), so no meaningful commit or module evidence can be attached until scoping is complete.

# 4. Next Steps

Developers confirm or correct each “Probable” row against the actual commit diff.

Test Coordinator drafts the missing UAT-xx sub-cases identified in §3 and adds them to SmartRPD_Documentation.docx §12.2.

Re-issue this document as a confirmed (non-draft) traceability matrix once §4 items 1–2 are complete.